|  |  |
| --- | --- |
| **Remaining RFP Schedule (Updates will be posted on the 2019 Long-Term RFP website):** | |
| Phase 1 Proposals (**Appendices**) Deadline at 5:00 p.m. CPT | 5/29/2020 |
| Phase 1 Bid screening and analysis period | 6/01/2020-09/04/2020 |
| Notification of Round 1 Results | 09/09/2020 |
| Phase 2 Proposal Update Window | 09/16/2020-09/23/2020 |
| Phase 2 Proposals (**Appendices**) Deadline at 5:00 p.m. CPT | 09/23/2020 |
| Phase 2 screening and analysis period, including PPA  terms negotiation | 09/24/2020-12/15/2020 |
| Winning Bidders notified (as early as) | 12/18/2020 |
| Final PPA Execution (subject to LPSC approval) | Q1 2021 |
| File certificate application(s) with LPSC (as early as) | Q1 2021 |